## Slide 1
Software engineering (Undergraduate)
Course Name software Development project management
CSC 4125
(Undergraduate)
Chapter 2 Organizations, Constraints & Projects
M. Mahmudul hasan
Assistant Professor, CS, AIUB
http://www.dit.hua.gr/~m.hasan

## Slide 2: Types of organization
Functional Organization
  The teams are in departments, and full authority to Functional Managers (department head)
  Project managers do not have the authority to make major decisions on projects
  The teams working on the project do not reply directly to the PM
  PMs do not set the budget, PM need to clear major decisions with department managers
  PMs spend half their time doing admin tasks
    All of the project work typically happens within a particular department, and that department’s manager is completely in charge of everything
  PM are assistants to FM in getting the work done

## Slide 3: Types of organization
Matrix Organization
  Weak Matrix
  PMs have some authority but they are not in-charge of the resources on a project
  Major decisions still need to be made with the FM’s cooperation or approval
  Project expeditor (PE) keeps track of status of a project work but has no decision-making authority on a project at all
  Project coordinators (PC) has similar duties, but does get to make some of the minor decisions on the project without having to run them by the functional manager
  PC reports to higher authority, PE are more like assistants to FM
  Both of them exists is Weak-Matrix Organizations

## Slide 4: Types of organization
Matrix Organization
  Balanced Matrix
  Shared authority between PM and FM
  PMs run their people-management decisions by the FM, but the FM runs his project decisions by the PM too
  Peoples who work in a balanced matrix organization report to a PM & FM equally

## Slide 5: Types of organization
Matrix Organization
  Strong Matrix
    PM have more authority than FM, but the team still reports to both managers
    The team might be judged based on performance on their projects, as well as on their functional expertise
    In a strong matrix, delivery of the project is most important

## Slide 6: Types of organization
Projectized Organization
  Full authority to PM
  The team is organized around a project and, not around a job function
      PM choose the team members, and release them when the project is over
      Contractor/consulting company are usually organized like this
  The team reports to the PM
  PM estimate and track budget and schedule
  PM is responsible for the success or failure of their project

## Slide 7: Managing project constraints
Time: projects will need to get done on schedule
Cost: project will always have to stay within a budget
Scope: need to manage the scope of work for the project
Resources: have to have the people and materials to get the work done
Quality: product should do what it is supposed to do
Risk: unexpected obstacles can ruin the project
Any time the project changes, the manager will need to know how that change affects all of the constraints

## Slide 8: Managing project constraints
Scenarios | Constraint affected | Remark
The project was running late, so the PM decided to release it on time even though it was missing some of its features. |  | The PM stuck to the original budget & schedule, but released a product that wasn’t complete.
The company didn’t have enough money to invest in the project, so they had to draft people from other dept. to work part time to get the job done. |  | Resources are people or materials that you need for your project, and when you cut corners you end up straining (force for unusual effort) them.
The team wanted to add more testers to find defects, but the PM overruled them. |  | Tests and defects are part of quality.
SCOPE
RESOURCES
QUALITY

## Slide 9: Managing project constraints
Scenarios | Constraint affected | Remark
About halfway through the project the PM realized that the money was running out faster than expected. The PM tried to move up the deadline |  | There are lot of ways to change the schedule but sometimes there simply isn’t enough time
A construction PM assumed that the weather would cooperate with the plans to complete the job, but thunderstorms have derailed the project |  | Assumptions
The PM didn’t take software license fees into account which later increased the budget |  | PM should always look into the matter
TIME
RISK
COST

## Slide 10: triple constraints
When the scope of a project is changed, time and cost are also affected
  The same is true when changes are made to cost or time
Change on one area will have impact on the other two areas
Time
Cost
Scope

## Slide 11: references
Bob Hughes and Mike Cotterel (1999). Software Project Management (Second Edition).
MMH